| DATE/ TIME | Thursday 24th April 2025, 10:30 – 11:30 AM IST (Project Kick Off Meeting) |  |
| --- | --- | --- |
| LOCATION | Teams Video Conference Meeting |  |
| ATTENDEES | Priyank Singh (Exponentia - Project Manager) Reshma Ganjure (Exponentia – Data Architect) Abhishek Bandekar (Exponentia – Data Engineer) Kajal Poojari (Exponentia – Data Engineer) Jayesh Gavande (Exponentia – Customer Success Manager) Laique Shaikh (Exponentia – Sr. Delivery Manager) Parthib Ray (Exponentia –Customer Success Manager) Vivek Badwaik (Exponentia – Director, Sales) | Sachin Zanz (Client) Avineshkumar Tiwari (Client) Prakash Jadhav (Databricks) |
| Minutes by | Priyank Singh |  |

Agenda

- Introduction of the Project Implementation Team

- Walkthrough of the Project Kick Off Presentation

- Discussing the next set of actions

Minutes

Below are the key pointers that were discussed in the meeting:

- Project start date will be 5th May, 2025

- All project management entries to be done in Azure Devops on client premises for prevention loss of information

- Rollback plan should be consistent and should be provided for handling any contingencies during migration

- All deployment activities to be conducted after business hours preferably late night to prevent business downtime.

- Provisions for additional resources and assets for avoiding delay in delivery.

- All migration should be done in client Assets and premises for data security

- Steerco meetings should be done bi-weekly (every two weeks) rather than monthly keeping in cognizance of the project timelines being limited.

- Lht_prod workspace particularly is precarious step, the migration efforts needs to be assigned more time in the Development sprint rather than given currently in the project timelines.

- Common access to Project Manager for Data Architect for updating Azure Devops

- The freeze period as confirmed by Mahindra Team is from 23rd to 3rd of every month. The project plan will be created considering in account the freeze period.

Open Action List

| Number | Action | Owner | Update | Due Date | Status |
| --- | --- | --- | --- | --- | --- |
| 20250424-01 | client Team will share the list of pre-requisites for onboarding the Exponentia Team. | Sachin/Avinesh | 20240424- To onboard the team members, client team needs a few details: Aadhar card, PAN Card, etc. We have requested a list of pre-requisites to ensure smooth onboarding | 25-04-2025 | Open |

Closed Action List

| Number | Action | Owner | Update | Due Date | Status |
| --- | --- | --- | --- | --- | --- |