## Slide 1: <CUSTOMER NAME>
PROJECT ID – PROJECT NAME
WEEKLY UPDATE
<<29th August 2024>>
Prepared for

## Slide 2
1 | Project status Update
2 | Project Timeline - Actual
3 | AOB
Agenda

## Slide 3
Project Status Update
Key Accomplishment
Requirement Gathering: Xxx Wireframe development & Figma Prototype: xxx Data Discovery & Validation: xxx Data Pipeline: xxx Dashboard Development: Xxx E2E Testing: Xxx
Key Upcoming Activities & Actions
Key Upcoming Activities & Actions:- Front End Development xxx SIT: xxx
Project | <PROJECT NAME>
Date | 11 DEC 2024
Status | CURRENT WEEK | n | PREV WEEK | n
Sponsors |  |  |  | 
n | Not Started | n | Completed | n | On-Track | n | At Risk | n | Off-Track
Key Risks | Mitigation
Milestone | Est. Time (weeks) | Start Date | End Date | Status
Requirement gathering, blueprinting, BRD creation & submission |  |  |  | n
Data discovery & validation |  |  |  | n
Data pipeline & automation |  |  |  | n
Data Engineering |  |  |  | n
Dashboard Development |  |  |  | n
E2E UAT, Training & Go-Live |  |  |  | n
Hyper-care & Support kick off |  |  |  | n

## Slide 4
High-Level Timelines-ACTUALS
 |  | September |  |  |  | October |  |  |  | November |  |  |  | December |  |  |  |  | January |  |  |  | February |  |  | 
Milestones/ Task | Task | 9 Sep | 16 Sep | 23 Sep | 30 Sep | 07 Oct | 14 Oct | 21 Oct | 28 Oct | 04 Nov | 11 Nov | 18 Nov | 25 Nov | 02 Dec | 09 Dec | 16 Dec | 23 Dec | 30 Dec | 06 Jan | 13 Jan | 20 Jan | 27 Jan | 03 Feb | 10 Feb | 17 Feb | 24 Feb
Requirement gathering & blueprinting |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Understand AS-IS process & environment setup |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Understand and validate Logic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | BRD Creation & Submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data discovery & validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data Source identification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Test data validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data source documentation submission |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Sign off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Pipeline & Automation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data model development in SQL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Flow creation and data ingestion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data pipeline documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Validation & Sign off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 1 – Dashboard Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Application framework & layout |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Create components of user interaction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Sales Dashboard Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Procurement Dashboard Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Access management & user authentication |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SIT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Validation & Sign off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Simulation Capability & Governance Mechanism |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Application framework & layout |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Create components of user interaction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | HR & Payroll Dashboard Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Finance Dashboard Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | SIT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Validation & Sign off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
E2E UAT, Training & Go-Live |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | E2E UAT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Gol-live & Sign-off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Hyper-care & sustenance kick off |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Hypercare |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Sustenance handover |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Key Milestones
n | Not Started | n | Completed | n | On-Track | n | At Risk | n | Off-Track

## Slide 5: Thank You